# HALISI COSMETICS CHATBOT - DEVELOPMENT PLAN

## 🎯 PHASE 1: CORE FUNCTIONAL CHAT APPLICATION

DELIVERABLE: Working Streamlit app asking ALL questions from “conversational_prompt.docx” DOCX + React Halisi Cosmetics App questions

- Install packages: pip install streamlit openai python-dotenv

- Use ChatGPT-4o-mini credentials (same credentials as your knowledgebase task)

- Basic chat UI (phase1_streamlit_app.py)

- Load questions from DOCX as system prompt (conversational_prompt.docx)

- Open-ended responses & multiple choice answers --- wherever applicable

- JSON export of answers

TEST: Can ask 20+ questions and all questions answered? JSON saves correctly?

## 🔧 PHASE 2: QUESTION STREAMLINING

DELIVERABLE: Smart conversation covering 80% topics in <12 exchanges

- LLM-driven question sequencing (no repeats)

- Progress bar (X/Y topics covered)

- Multiple choice options where appropriate

- Open-ended questions where appropriate --- users’ answers must be able to answer other questions too if possible

TEST: Natural, streamlined flow? No missed topics?

## 📷 PHASE 3: CAMERA INTEGRATION

DELIVERABLE: Camera-ready API endpoints

- Integrate Destin's camera component

- /upload_image endpoint expecting base64

- Or open a camera feed

- Store image metadata in profile JSON

TEST: POST image → appears in chat history

## 🎥 PHASE 4: FULL CAMERA + INTELLIGENT QUESTIONS

DELIVERABLE: Camera analyzes hair → feeds diagnostic questions

- Integrate Destin's real camera component

- "Based on your hair texture/condition, do you notice...?"

- Camera → LLM → smarter follow-up questions

TEST: Camera input changes question flow?

## 🚀 PHASE 5: PRODUCTION READY

DELIVERABLE: Streamlit Cloud demo + React migration plan

- Deploy to Streamlit Cloud

- Load testing (5 concurrent users)

- Final JSON schema for React integration

- Documentation for FastAPI backend migration

TEST: 90% completion rate, <20s sessions

## 📊 SUCCESS METRICS

- 90% topic coverage rate

- Average 12-15 exchanges per completion

- JSON validates against schema

- <3s response time

- Camera integration flawless